Minutes of the Papyrus 2009-11-18 meeting

Meeting Date:	18/11/09
Editor	Thibault Landre, Atos Origin
Status	Draft Version
Version number	1
Date of preparation	18/11/09

Authors
Editor	E-mail
Thibault Landré (ATOS ORIGIN)	thibault.landre@atosorigin.com

Authors	E-mail

Revision chart and history log

Version	Date	Reason
1	21/10/09	Initial version

List of Participants:
Name	Company	Initial
Patrick TESSIER	CEA LIST	PT
Emilien PERICO	ATOS ORIGIN	EP
Rémi SCHNEKENBURGER	CEA LIST	RS
Cédric DUMOULIN	LIFL	CD
Thomas SZADEL	ATOS ORIGIN	TS
Thibault LANDRE	ATOS ORIGIN	TL

# Discussion
Document organization on SVN
Documentation can be found on several location under SVN Papyrus. It needs to be re-organize.
For the moment, the documentation is only available under file format (.doc, .odt, videos...). It can't be packaged under Eclipse (HelpContent / Cheat Sheets).
The bundle org.eclipse.papyrus.doc will be moved under the repository doc. This repository will be divided into 2 repositories : “User”, “Developer”
Action Patrick : move this plugin under repository “doc”

Log under Papyrus
After discussions, Log4J and Eclipse3.5 DebugTrace were rejected.
Java log needs some additional configuration files and eventually specific development (error view for instance). Moreover, it can have problems with others plugins (classpath, initialization).
Eclipse log will be used (instead of EMF Log to allow the Sash editor to be independent with EMF).
Thomas points out that the log.isDebugEnabled must be used before any debug log.
Action Thibault : see if it is possible to add a shortcut in a Code template, to avoid omittance of log.isDebugEnabled (like syso for System.out.println) before next meeting.
Action Thomas : Add the Eclipse log mecanism to the plugin org.eclipse.papyrus.navigator in order to test it before next meeting.
It will be decide to deploy this mecanism to all Papyrus plug in at the next meeting.

Formatter
There are some rules (especially on Comment / Javadoc) that don't suit to Cédric.
A formatter must be used to ease the maintenance and development of the code.
Action Cédric : define and propose a formatter that corresponds to its need before next meeting. See if there is any rules that cannot be resolved by a formatter.

Build
Patrick is going to look on how to implement the Eclipse build mecanism for Papyrus.
The build is targeted for M4.

On Going Actions :
Remi : working on Palette user/developper guide, and on the palette.
Patrick : CompartmentResizable and global preferences (for instance applying the same font on all elements of a diagram).
Thibault : Working on sequence diagram, fixing bugs found by Sébastien
Emilien : works on control mode (specification), waiting for remarks from Cédric. Works on Usecase diagram, trying to implement the stereotype mechanism.

Next meeting :
Wednesday 2nd December